**Project Status Report II**

|  |
| --- |
| Date of Report Issue/Prepared: 13th March 2022 |

Report Prepared By: Team 10

Employer/Organization: IT Clan

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | Chatbot Web App | |
| Team 10 | |
| Start Date: **Feb 05, 2022** | End Date: **Mar 11, 2022** |
| Green (Good) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| Out team completed the basic structure of the project. We need to add some more functions to the chatbot. The design part is not complete yet, so we need to work on the design as well. After completing all the development, we need to test our app if it is working properly with no error. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Building skeleton of chatbot | Design of the chatbot |
| Building basic logic of chatbot | Complete intents in DialogFlow |

Upcoming Objectives for **Mar 12, 2022, to Apr 01, 2022**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To  <name/s> | | Duration  <days> | Date |
| Design chatbot | Viet Long Cao | | 18 days | Mar 12, 2022 |
| Complete intent | John Jademar Lopez | | 18 days | Mar 12, 2022 |
| Implement required functions | Mark Romel Trespeces, Kent Pedrocha | | 18 days | Mar 12, 2022 |
| Chatbot testing | Young Pyung Yoo | | 3 days | Mar 12, 2022 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Chatbot Development Completion | | All team members | Mar 21 2022 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Lack of material from stakeholder | We required FAQs to our stakeholder, but we could not get any response back yet. We need to constantly contact him to get the materials we need. | Mar 20, 2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Managing time | Hi | Med | Plan all the works to do for other courses as well and make a schedule. |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “W22\_T<team number>\_ProjectReport2”.

For e.g., W22\_T45\_ProjectReport2

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Mar 13, 2022 (11:59 p.m.)**